# Sprint 2 Completion Report: LLM Egress Guard

Project: LLM Egress Guard - Data Loss Prevention for LLM Outputs
Sprint: Sprint 2 (November 1 - November 14, 2025)
Status: [COMPLETE]
Prepared by: Baran Akin
Date: November 14, 2025

## Executive Summary

Sprint 2 delivers the first production-ready detector stack, risk-weighted policy engine, and observability required for MVP demos. The guard can now block or sanitize secrets, PII, risky URLs, command chains, and large exfil attempts deterministically while exposing rule hits, detector latency, and safe messages via API/metrics/logs. Regression corpus + CI automation ensure future iterations stay stable.

## Objectives & Status

| Objective | Description | Status |
| --- | --- | --- |
| Detector v1 | Implement regex/heuristic detectors for PII, secrets, URLs, commands, exfil | ✅ |
| Policy YAML | Introduce risk_weight, severity, allowlist regex + tenant overrides | ✅ |
| Actions & Safe Messages | Mask/delink/block with localized responses | ✅ |
| Telemetry | Prometheus metrics for pipeline + detector latency and rule hits | ✅ |
| Regression & CI | Corpus + golden runner, FastAPI tests, GitHub Actions | ✅ |

## Implementation Details

- Policy & Actions

  - config/policy.yaml upgraded to version 2 with 40+ golden rules, risk weights, and tenant-aware allowlists. New safe messages added for masking, delinking, and exfil blocks.

  - app/policy.py now parses allowlist_regex, tenant_allowlist, and computes risk scores via risk_weight. Safe messages flow through PolicyDecision.

  - app/actions.py applies in-place replacements (mask/delink/remove) or returns localized safe messages when blocking.

- Detectors

  - PII (app/detectors/pii.py): Email, multi-language phone formats (TR/EN/DE/FR/ES/IT/PT/HI/ZH/RU), IBAN (TR/DE), TCKN, PAN with Luhn, IPv4.

  - Secrets (app/detectors/secrets.py): JWT, AWS access & secret keys, OpenAI, GitHub, Slack, Stripe, Twilio, Azure SAS, GCP service accounts, PEM blocks, entropy fallback.

  - URL (app/detectors/url.py): Data URIs, executable extensions, IP literals, credentials-in-URL, URL shorteners, suspicious TLDs.

  - Commands (app/detectors/cmd.py): curl|bash, wget|sh, powershell encoded/IWR, invoke-webrequest, rm -rf, reg add, certutil, mshta, rundll32.

  - Exfil (app/detectors/exfil.py): Large Base64/hex blobs with entropy thresholds.

  - Detector registry/pipeline integrates latency metrics and short-circuits on block actions.

- Telemetry

  - app/metrics.py adds per-detector latency histogram and rule severity counters. /metrics now exposes pipeline p50/p95, blocked totals, rule hits, and severity tallies for dashboards.

- Testing & Tooling

  - tests/unit/test_detectors.py expanded to cover new detector types; tests/unit/test_api.py + tests/unit/test_ci_demo.py validate FastAPI behavior and CI smoke scenarios (secret block + PAN block).

  - Regression suite (tests/regression/corpus_v1) now holds 87 labeled samples (clean, PII, secrets, URL, CMD, Exfil). tests/regression/runner.py renders placeholder markers into deterministic synthetic secrets before comparing results with golden_v1.jsonl; golden_manifest.json tracks version/tag/time metadata.

  - Detector matrix harness (tests/regression/detector_matrix.py + runner.py --matrix-report) produces JSON + Markdown analyst notes for demos and SOC onboarding; artifacts land in tests/regression/artifacts/.

  - CI workflow (ci/github-actions.yml) runs Ruff, Black, pytest, regression runner, and enforces the placeholder-only corpus so GitHub push protection never sees real-looking keys.

## Issues & Resolutions

| Issue | Impact | Resolution |
| --- | --- | --- |
| Missing temp directory in sandbox | Pytest couldn’t create temp files in some environments | Runner now honours TMPDIR, docs mention workaround |
| Policy weight ambiguity | weight vs. risk_weight naming caused confusion | Unified on risk_weight, updated loaders + YAML |
| Secrets preview leaking data | Early preview strings showed partial secrets | All secrets/exfil previews replaced with placeholders |
| Push protection blocks due to sample corpus | GitHub detected synthetic keys as real secrets | Introduced placeholder markers + runtime generators and rewrote history so the repo never stores literal-looking secrets |

## Testing & Quality

- pytest (unit + API/CI demos): 100% pass (52 tests).

- tests/regression/runner.py: all 87 corpus samples (after placeholder rendering) match golden_v1.

- python tests/regression/runner.py --matrix-report exports JSON + Markdown detector matrix for SOC review; artifacts excluded via .gitignore.

- ruff check app tests & black --check app tests: pass.

- FastAPI integration tests validate masking, blocking (JWT), delinking flows, and CI demo scenarios.

## Performance & Telemetry

- Pipeline latency: ~8–12 ms median on 1K-char samples (local dev).

- Detector latency histograms show <2 ms per detector for typical inputs.

- /metrics exposes egress_guard_latency_seconds, egress_guard_detector_latency_seconds, egress_guard_rule_hits_total, egress_guard_rule_severity_total, egress_guard_blocked_total.

## Usage Guide (Sprint 2 Additions)

- Run API – same as Sprint 1, but now returns masked/blocked text per policy.

- Regression – python tests/regression/runner.py (requires POLICY_FILE env if custom).

- CI locally – run ruff, black --check, pytest, regression runner.

- Metrics – curl http://localhost:8080/metrics (behind Nginx allowlist in prod).

## Recommendations & Next Steps

- Add context-aware tuning (e.g., risk down-weight in “explain” responses) and ML pre-classifier toggles.

- Expand regression corpus with multilingual narratives & FP cases, feed results into ATT&CK mapping.

- Build export tooling for SIEM / weekly reports and integrate /metrics with dashboards.

- Plan Sprint 3 focus on parser/context and optional ML validator.

Sprint 2 Status: ✅ Complete — detectors, policy, telemetry, regression, and CI ready for demo.